## Slide 1
1
THE OFFERING
Sovereign Exposure & Exit Readiness Assessment
LTM + OVHcloud
An advisory-led diagnostic that assesses the full estate, isolates the workloads that genuinely demand sovereignty, and delivers a costed, board-ready roadmap to exit that critical subset to OVHcloud.
Objectives
One defensible view of sovereignty exposure across the whole estate
Rank the workloads that truly require sovereignty — not “move everything”
Assess OVHcloud fitment & exit complexity for that critical subset only
Deliver a costed, wave-based exit roadmap + board/regulator evidence pack
The problem it solves
Which workloads actually demand sovereignty — and which don’t?
Where is our real hyperscaler concentration & extraterritorial-law exposure?
If a regulator asked us to exit tomorrow — what moves, how hard, what cost?
Value to the customer
Spend only where sovereignty is genuinely required
Board-ready exit roadmap to OVHcloud with cost bands
Regulator- & audit-ready evidence; credible reversibility position
Why now
Regulation is live: DORA in force; EU AI Act high-risk from Aug 2026; NIS2 widening
Concentration is a board issue: over-reliance on non-EU providers = resilience risk
Platform pressure is real: VMware/Broadcom economics & cloud-cost shock
A sovereign target exists: OVHcloud is a credible European exit destination
Advisory-only · 8–10 weeks, fixed scope · EU & UK regulated enterprises · Understand → Ideate → Outcreate
Confidential — advisory concept · CIS Tech Advisory · Cloud & Infrastructure Advisory

## Slide 2
2
DELIVERY APPROACH
Solution phases & activities
LTM + OVHcloud
A fixed-scope engagement of 8–10 weeks across three phases — each with defined activities and key outcomes.
Phase 1 · Understand
2 weeks
ACTIVITIES
Kick-off, scope & stakeholder alignment
Infrastructure & workload inventory intake
Data, app & third-party dependency capture
Regulatory trigger mapping (GDPR, DORA, NIS2, EU AI Act, EUCS, UK GDPR)
Agree critical-workload candidate list (40–80)
KEY OUTCOMES
Confirmed scope & workload universe
Regulatory obligation heat map
Validated candidate critical list
Phase 2 · Ideate
4–6 weeks
ACTIVITIES
Gate 1: 7-lens sovereignty scoring across estate
Filter to sovereignty-critical workloads
Gate 2: OVHcloud fitment & exit-complexity
Reversibility, dependency & data-gravity analysis
2×2 placement & wave assignment; cost banding
KEY OUTCOMES
Sovereignty exposure register (full estate)
Ranked critical-workload shortlist
OVHcloud fitment & exit-complexity view
Phase 3 · Outcreate
2 weeks
ACTIVITIES
Build costed, wave-based exit roadmap
Assemble board-ready evidence pack
Define pre-conditions & handover to build/vertical
Executive playback & decision workshop
Finalise recommendations & next steps
KEY OUTCOMES
Costed exit-to-OVHcloud roadmap (waves)
Board / regulator evidence pack
Agreed pre-conditions & handover plan
Deliverable checkpoint at each phase boundary — Understand → Ideate → Outcreate, with weekend progress checkpoints.

## Slide 3
3
WHAT YOU RECEIVE
Key deliverables & scope
LTM + OVHcloud
Key deliverables
1
Sovereignty Exposure Register
Full-estate 7-lens scoring of every in-scope workload.
2
Regulatory Obligation Heat Map
Workload-to-regulation mapping across the six frameworks.
3
Critical Workload Shortlist
Ranked list of workloads that genuinely demand sovereignty.
4
OVHcloud Fitment & Exit-Complexity
Platform fitment and migration complexity for the subset.
5
Costed Exit-to-OVHcloud Roadmap
Wave-based sequence with pre-conditions & cost bands.
6
Board-Ready Evidence Pack
Narrative, data-flow maps & proof for board, regulator, audit.
In scope
Estate-wide sovereignty exposure assessment
40–80 priority workloads agreed at kick-off
Regulatory mapping across named frameworks
Critical-workload ranking & OVHcloud fitment
Costed, wave-based exit roadmap + evidence pack
Out of scope
Migration or landing-zone build & execution
Contract renegotiation with providers
Formal legal opinion or certification
Penetration / security assurance testing
Full app re-architecture · 24×7 run or managed ops
Qualifiers & disqualifiers
Qualify: EU/UK footprint · regulatory or concentration trigger · exec sponsor · inventory access. Disqualify: wants full migration now · legal-only ask · no sponsor.
Confidential — advisory concept · CIS Tech Advisory · Cloud & Infrastructure Advisory

## Slide 4
4
END-TO-END
The whole journey & path
1
Intake
Capture workload, data, hosting, dependencies
2
Gate 1
Score 7 sovereignty lenses
3
Filter
High → proceed · Low/Med → leave in place
4
Gate 2
Fitment, complexity, reversibility, effort, cost
5
2×2 Placement
Demand vs. complexity → wave
6
Wave + pre-conditions
Sequence with dependencies resolved
7
Roadmap + evidence
Roll up to roadmap & board pack
Worked example — AML / financial-crime screening
Intake: Real-time screening + case DB on a US hyperscaler (EU region); PII, transactions, watchlist; depends on payments feed, sanctions SaaS, SIEM.
Gate 1: High on sensitivity, regulation, residency, op-sovereignty & criticality → weighted 4.7 → CRITICAL.
Gate 2: Good OVHcloud fitment; medium complexity (payments-feed); replatform → Exit Complexity MEDIUM (2.8).
Placement: High demand + medium complexity → Wave 2.
Pre-conditions: Resolve sanctions-feed residency; in-region admin/support; keys on OVHcloud KMS.
Repeatable path
1. Intake
2. Gate 1 — sovereignty score
3. Filter
4. Gate 2 — exit readiness
5. 2×2 placement
6. Wave + pre-conditions
7. Roadmap + evidence
Fail Gate 1 → documented & left in place
Confidential — advisory concept · LTM + OVHcloud